CLIENT REQUIREMENTS AND PRODUCT BLUEPRINT

# Enterprise Project Management System

How an IT delivery organization, its employees, and its clients plan and deliver work

## What this document is for

This is a plain-language requirements blueprint for turning the existing project management application into an enterprise-ready system for an IT services company. It explains the people, responsibilities, dashboards, access rules, collaboration, workflows, architecture, and delivery requirements so a client and development team can agree on how the product should work.

## Compatibility commitment

The existing plans and backend modules are retained. The recommendations below extend them with scoped access, client collaboration, governance, and enterprise behavior. They do not ask you to replace the existing modules or discard the current product direction. A module being present in the codebase does not by itself mean every enterprise requirement in this document is already implemented.

| Already present in the codebase | Recommended enterprise extension |
| --- | --- |
| Users, Roles, Teams, Projects, Tasks | Organizations/tenants, project memberships, client memberships, explicit resource scopes. |
| Kanban, Gantt, Milestones, Workflow | Workflow templates, controlled transitions, approvals, history, WIP policy. |
| Documentation, Calendar, Notifications, Reports | Audience visibility, project event subscriptions, role-scoped dashboards and audit reports. |
| Auth and AI helpers | Enterprise identity controls and human-reviewed AI assistance. |

Prepared 8 October 2026

# 1. How an IT company works

An IT company has two structures at once. The reporting structure groups employees by specialty and career manager. The delivery structure brings people from different specialties together to deliver one client project. A software engineer may report to an Engineering Manager but work day to day with a Project Manager, Product Owner, designer, and QA engineer.

### A typical client delivery chain

| STEP 1 | STEP 2 | STEP 3 | STEP 4 | STEP 5 | STEP 6 | STEP 7 |
| --- | --- | --- | --- | --- | --- | --- |
| Client asks for a business result | Company agrees scope, budget, and outcome | Project Manager organizes the plan | Product Owner orders the needed work | Cross-functional team builds and tests | Client reviews agreed deliverables | Release and support handover |

## Two kinds of ownership

| Concept | Plain meaning | Example |
| --- | --- | --- |
| Line management | Long-term employee care: hiring, coaching, skills, career growth, leave and staffing. | Engineering Manager supports 12 engineers across several projects. |
| Project delivery | Short-term coordination of work toward a client result. | Project Manager coordinates 3 teams for a six-month portal delivery. |
| Product decision | Decides which user/business outcome matters most and accepts completed work. | Product Owner orders the backlog and confirms acceptance criteria. |
| Technical leadership | Guides architecture, engineering quality, and technical trade-offs. | Tech Lead reviews design and coordinates a shared API change. |

Important: a task board is for coordinating work, not for judging an employee’s value. Use team capacity, blockers, quality, and outcomes to improve the system. Keep private HR matters out of project dashboards.

# 2. Company posts and delivery roles

| Level | Common job posts | What they do in the system |
| --- | --- | --- |
| Company leadership | CEO/Managing Director; CTO; COO; CFO; CISO; Product Director | Set strategy, approve investment/risk policy, review portfolio outcomes. |
| Portfolio / operations | Delivery Director; PMO Director; Engineering Director; Account Director | Coordinate project portfolio, staffing, standards, client relationship and escalation. |
| Project leadership | Project Manager; Program Manager; Product Manager; Product Owner; Business Analyst | Plan delivery, manage scope/dependencies, clarify requirements, order work and decisions. |
| Team leadership | Engineering Manager; Tech Lead; QA Lead; UX Lead; Scrum Master / Delivery Lead | Develop people or lead day-to-day team practices; resolve technical/process blockers. |
| Delivery practitioners | Developer; QA Engineer; UX Designer; DevOps/SRE; Data Engineer; Security Engineer; Writer | Estimate, design, build, review, test, deploy, document and support assigned work. |
| Client participants | Client Sponsor; Client Project Manager; Client Product Owner; Subject Matter Expert; Client Reviewer | Set desired outcome, clarify business rules, make decisions and review shared deliverables. |

A job title is not automatically a permission. Keep the employee’s job title and manager as profile/organization data; give system roles based on required actions and project membership.

# 3. Roles and permissions

Use permissions plus scope. Permission answers “what action is allowed?” Scope answers “on which company, project, team, or task?” A platform Super Admin should not automatically be the project’s Product Owner. A client user should never receive access to another client’s project.

| System role | Typical person | Allowed actions | Scope / limit |
| --- | --- | --- | --- |
| Platform Super Admin | Your product operations owner | Provision tenants, global security/configuration, platform health, support tools, audit. | All tenants for platform operations; customer content access should be exceptional, justified, time-limited and audited. |
| Organization Admin | Customer’s workspace owner | Invite/deactivate own users, manage groups, SSO settings, policies, integrations. | Own organization only; no other tenant. |
| Portfolio / PMO Admin | Delivery/PMO director | Set portfolio templates, reporting rules, cross-project risks and project visibility. | Assigned portfolio(s). |
| Executive / Sponsor | CEO, CTO, client sponsor | View outcomes, milestones, risks, decisions and approved financial summary. | Read view at portfolio or project scope; no routine task editing. |
| Project Manager | Delivery owner | Manage project setup, team, plan, risks, milestones, reports and client updates. | Assigned project(s); does not administer platform security. |
| Product Owner | Business decision maker | Order backlog, define acceptance, accept/reject outcomes and clarify requirements. | Assigned product/project backlog. |
| Scrum Master / Delivery Lead | Facilitator | Facilitate planning/review, expose blockers, tune team workflow. | Assigned team/project; no automatic business priority authority. |
| Team Lead | Technical team coordinator | Refine tasks, coordinate assignments, manage technical dependencies/review readiness. | Assigned team(s); no tenant-wide account control. |
| Contributor | Developer/designer/analyst/DevOps | Work assigned items, comment, estimate, link evidence, request review. | Project/team; edits allowed by policy. |
| Tester / Quality Reviewer | QA or specialist reviewer | Run tests, record evidence, file defects, complete designated quality gate. | Items/releases assigned for review. |
| Client Collaborator | Client PM/SME/reviewer | Submit requests, comment on shared items, answer questions, approve deliverables. | Client portal; only explicitly shared client project information. |
| Viewer / Auditor | Executive/compliance stakeholder | Read permitted boards, reports, decisions and change history. | Read-only at explicitly granted scope. |

## Keep current role names

Your code currently defines Admin, Project Manager, Team Lead, Developer, Tester, and Viewer. Keep these as compatible baseline presets. Add distinct Super Admin, Organization Admin, Product Owner, Client Collaborator, and other scoped roles as an additive extension. Avoid giving the current Admin role unlimited customer-data access by default; define the difference between platform support and customer workspace administration.

# 4. Recommended architecture

The architecture keeps the current modular backend and adds enterprise boundary and collaboration capabilities around it. The diagram is logical: it shows responsibilities and data flow, not a requirement to split the application into microservices.

| People / browser | Frontend dashboard | FastAPI application |
| --- | --- | --- |
| Employee, manager, client | Role-aware pages and project boards | Existing routers and modules; validate identity and scope on every request |

| Identity and access | Existing domain modules | Data and supporting services |
| --- | --- | --- |
| Authentication + role + organization/project membership | Users, Roles, Teams, Projects, Tasks, Workflow, Kanban, Gantt, Milestones, Docs, Calendar, Reports, Notifications, AI | PostgreSQL; audit/event history; file storage; email; integrations; background jobs |

Request path: browser -> API authentication -> permission check -> organization/project scope check -> existing module/service -> database -> audit event and notification -> role-filtered response.

## Architecture rules that matter

Keep the existing modular monolith unless deployment scale gives a concrete reason to split services. Clear module boundaries are useful even in one API application.

Add organization/tenant membership as a data boundary. A tenant is one customer/company workspace. Every customer-owned project/task/document must be linked to its organization, directly or through a validated parent.

Do not rely on hiding buttons in the UI. Enforce permission and organization/project scope in backend services for every read and write.

Record important actions (role changes, workflow edits, approvals, scope changes, releases) with actor, time, target, and reason in an audit trail.

Keep client-visible comments/documents separate from internal notes. Filter exports, email notifications, attachments and reports by the same visibility policy.

Use the current PostgreSQL database as system of record. Add queues/background workers for email, reminders, scheduled reports and long-running AI work when needed.

# 5. Existing modules and who uses them

The following maps module directories in your current backend to recommended audiences. “Present” means the module exists in the codebase; it does not certify that production-grade permissions, complete workflows, or all enterprise behavior already exist.

| Current module | Who sees/uses it | Purpose and recommended access |
| --- | --- | --- |
| Auth | All users; admins for policy | Sign-in, sessions and identity; privileged access needs stronger controls. |
| Users | Organization Admin; limited self-service for employees | Profiles and membership; employees update own profile, admins manage own organization. |
| Roles | Platform/Organization Admin within scope | Role definitions and assignments; restrict who grants high privilege. |
| Teams | Organization Admin, PM, Team Lead, team members | Create teams, assign team leads/members, show capacity and skill coverage. |
| Projects | PM, Product Owner, team, assigned clients, viewers | Project setup, ownership, membership, outcomes and health. |
| Tasks | Project team; limited client request/approval view | Work items, ownership, estimates, due dates, links, comments, acceptance. |
| Kanban | Contributors, Leads, PM, permitted clients | Visual task flow; clients typically see only a filtered client-safe board. |
| Workflow | PM/Workflow Admin; Lead can operate transitions | Define statuses and allowed transitions; edits are governed and audited. |
| Gantt | PM, Portfolio Admin, sponsor; team read view | Milestones, dependencies and forecast; client view shows agreed dates only. |
| Milestones | PM, PO, client sponsor, team | Track deliverable outcomes and acceptance dates. |
| Documentation | Project team and designated client audience | Requirements, design, runbooks and deliverables; document visibility is explicit. |
| Calendar | Project/team and client reviewers where shared | Events, sprint ceremonies, reviews, release windows and due dates. |
| Notifications | All users by subscription and permission | Task changes, mentions, approvals, due dates; never leak restricted text. |
| Reports | Role-specific audiences | Project, portfolio, team and client progress views with scoped data. |
| AI helpers | Authorized project users, review by a human | Task estimates, sprint plans, risk suggestions, meeting summaries, generated docs; AI output remains a draft. |

# 6. Dashboards: nine recommended views

Do not build nine separate applications. Build one dashboard framework with shared widgets and permissions, then provide nine role-based starting layouts. A user can belong to multiple projects and switch context; the dashboard must never mix unauthorized client data.

| Dashboard | Audience | What it shows | Main actions |
| --- | --- | --- | --- |
| 1. Platform Operations | Platform Super Admin | Tenant count/status, service health, failed jobs, security/audit events, integration health, support sessions. | Provision tenant, platform config, investigate health, export audit. |
| 2. Organization Admin | Customer Admin | Users/groups, invitations, access review, workspace settings, integration state. | Invite/deactivate own users, assign approved roles, configure workspace. |
| 3. Executive / Portfolio | CEO/CTO/PMO/Sponsor | Portfolio health, milestone confidence, major risks, decisions needed, cross-project dependencies. | Open project health detail, request decision, review portfolio. |
| 4. Project Manager | PM/Delivery Manager | Scope, milestones, backlog readiness, blocked items, capacity, risks, client actions, release forecast. | Manage project plan, team, priorities with PO, status report. |
| 5. Product Owner | PO/Client PO | Product goal, ordered backlog, acceptance queue, feedback, scope decisions. | Prioritize, clarify criteria, accept/reject with a reason. |
| 6. Team Lead / Scrum Master | Technical/process leads | Board flow, sprint goal, WIP, aging/review queues, blockers, dependency handoffs. | Refine tasks, facilitate sprint/flow, escalate impediments. |
| 7. Employee / Contributor | Developer, QA, designer, analyst | My assigned work, team board, mentions, blockers, due dates, calendar, learning/availability basics. | Update task status, estimate, comment, attach evidence, request review. |
| 8. QA / Release | QA, security, release owner | Test queue, failed checks, open defects, release checklist, approvals and deployment evidence. | Record test results, reject to fix, complete release gate. |
| 9. Client Portal | Client Sponsor, Client PM, client SME | Requests, shared milestones, decisions due, review queue, deliverables, release notes. | Submit request, answer clarification, comment, approve/reject agreed deliverable. |

## How managers use employee and team dashboards

An employee sees their own assigned work, next actions, blocked tasks, meetings and review requests. They update work items, not a separate daily timesheet unless the client contract requires time tracking.

A Team Lead sees team-level work-in-progress, capacity by availability, overdue items, review bottlenecks and dependencies. They rebalance work with the team; they do not silently reassign every task based on raw utilization.

A line manager sees staffing/skill coverage and team health at an appropriate level. Performance, compensation, leave reasons and private HR discussions belong in HR systems, not a client project board.

A PM sees project commitments, forecast, risks and unowned work. The PM coordinates staffing with line managers but should not edit private employee data.

The Super Admin sees platform operations across tenants. Customer task content is hidden by default and support access is time-limited and audited.

# 7. Collaboration between teams

Most business features cross specialties. A “feature team” includes the skills needed to move work from request through release, for example Product Owner, analyst, UX designer, backend and frontend developers, QA, and DevOps. Each person may belong to a home department and one or more project teams.

### Cross-team feature collaboration

| STEP 1 | STEP 2 | STEP 3 | STEP 4 | STEP 5 | STEP 6 | STEP 7 | STEP 8 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| PO explains outcome and priority | Analyst/UX refine behavior and acceptance | Team A owns service/API work | Team B owns web/mobile work | Teams link dependency and agree handoff | QA validates end-to-end behavior | Release owner coordinates deployment | Client reviews the shared result |

| Collaboration need | System behavior |
| --- | --- |
| A team depends on another team | Create a linked dependency with owner, needed-by date, status and escalation; show it on both team and PM views. |
| A shared task crosses services | Use parent feature/epic and linked child tasks assigned to responsible teams; avoid one task with ambiguous ownership. |
| Work is blocked | Employee marks blocked with reason and needed action; notify owner/lead; age the blocker and show escalation threshold. |
| Client has a question or new scope | Client submits/comment on a client-visible item; PM/PO triages; approved scope change becomes a new/revised backlog item and is recorded. |
| Important decision | Decision record includes question, options, owner, due date, decision and affected work; notify impacted teams. |
| Work is handed off | Receiving team sees acceptance criteria, links, evidence, owner, and handoff status; sender retains traceability. |

# 8. How tasks and work status should operate

A task is a small piece of observable work with one accountable assignee, a clear outcome, acceptance criteria, and a status. Bigger outcomes are split into parent/child work: Initiative or Program -> Epic/Feature -> Story/Task/Bug -> Subtask. Use only hierarchy levels needed by the team; avoid creating tasks for every conversation.

### Recommended default software task flow

| STEP 1 | STEP 2 | STEP 3 | STEP 4 | STEP 5 | STEP 6 | STEP 7 | STEP 8 | STEP 9 | STEP 10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Request / Intake | Triage | Backlog | Ready | In Progress | Code Review | QA / Validation | PO or Client Review | Ready to Release | Released / Done |

| Status | Meaning | Who usually moves it | Evidence or rule |
| --- | --- | --- | --- |
| Request / Intake | New request; not yet committed. | Client/requester creates | Reason, desired outcome, requester, urgency, affected users. |
| Triage | PM/PO classifies and asks questions. | PM / PO | Decide reject, defer, duplicate, or accept into backlog. |
| Backlog | Accepted candidate work, not scheduled. | PO owns priority | Value, rough size, dependencies, target/release context. |
| Ready | Team can start without major unanswered questions. | Team confirms; PO clarifies | Acceptance criteria, design/dependencies, estimate, test approach. |
| In Progress | Implementation or analysis underway. | Assignee | Owner, progress, links, blocker when applicable. |
| Code Review | Peer review and automated checks. | Assignee requests; reviewer completes | PR/build link, review result, requested changes. |
| QA / Validation | Test behavior, quality and agreed nonfunctional needs. | QA/reviewer | Test evidence; defects link back to the work. |
| PO / Client Review | Business owner reviews against agreed criteria. | PO or named client approver | Accept or return with reason; comments visible to correct audience. |
| Ready to Release | Approved work waits for a deployment window. | Release owner | Change/release checklist, rollback/support plan, approvals. |
| Released / Done | Value is deployed and acceptance conditions met. | Release automation/PM | Deployment evidence, release note, known issues, support handover. |
| Blocked / Reopened | Exception flags; not a normal forward step. | Any member can flag; owner resolves | Reason, blocker owner, next action; reopening creates history. |

## Status rules that make dashboards trustworthy

A status is a work state, not a percentage. Show updated time and owner; stale work becomes visible after a configurable age.

Only allow transitions that make sense. A user should not mark a task Done if required review or acceptance is missing, except through an explicitly audited exception.

Record every status transition with who, when, previous state, new state, and optional reason. Do not overwrite history.

A board column may map to one or more workflow statuses, but the workflow is the source of truth.

Keep global standard statuses stable; let authorized project workflow admins configure a controlled subset and required fields.

Use WIP limits for Kanban queues such as In Progress or Code Review. When a queue is full, help the team finish or unblock work before starting more.

For Scrum, select a time-boxed sprint around a sprint goal. Scope changes are discussed and visible; urgent changes follow an agreed policy.

For Kanban, pull the next prioritized ready item when capacity is available. Do not require sprint ceremonies for a continuous-flow team.

# 9. Workflow governance and Super Admin visibility

“Super Admin” can mean the vendor’s platform operator or a customer company administrator. These must be different roles. The platform operator manages product infrastructure. The customer administrator manages their own company workspace. Neither should become the default owner of task status changes.

### Safe workflow change

| STEP 1 | STEP 2 | STEP 3 | STEP 4 | STEP 5 | STEP 6 | STEP 7 | STEP 8 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project Admin proposes change | Select workflow template or draft version | Preview affected boards and tasks | Approve change and effective date | Publish new version | Record actor, reason and version | Notify project members | Monitor exceptions and revert if needed |

| View | What Super Admin should see | What they should not automatically see |
| --- | --- | --- |
| Platform operations | Tenant active/suspended state, service health, error counts, integration/queue status, security alerts, audit events. | All customer task content, private comments, employee HR details. |
| Customer workspace admin | Own-company user and project access, workspace policies and audit records. | Other companies’ tenant data. |
| Project Manager | Project status roll-up, overdue milestones, risks, blockers, decisions and capacity signal. | Private employee information; unrelated project details. |
| Exception monitoring | Workflow bypasses, stuck queues, aging blockers, repeated reopenings, stale tasks, missed approvals. | A misleading single “employee productivity score.” |

A project dashboard should roll up verified work data: milestone confidence, open blockers and owners, aging by status, unreviewed work, QA failures, scope change, and last update. A red/amber/green indicator must have defined thresholds and a drill-down to the evidence.

# 10. Requirement checklist for client agreement

| ID | Requirement | Acceptance check |
| --- | --- | --- |
| ACC-01 | Scoped access | A user sees only organizations, projects, tasks, attachments, reports and notifications granted by membership. |
| ACC-02 | Separated admin roles | Platform Super Admin and customer Organization Admin have separate permissions and audit events. |
| DASH-01 | Role-based dashboard layouts | Each of the nine dashboard audiences sees permitted widgets and can save a personal layout without granting extra data access. |
| TASK-01 | Traceable task lifecycle | Create, assign, transition, comment, attach evidence, link dependency, block, reopen and close with actor/time history. |
| WF-01 | Governed workflow changes | Authorized admin drafts, previews, versions and publishes a workflow; existing tasks keep valid status and history. |
| CL-01 | Client-safe collaboration | Client can submit a request, answer questions and review explicit deliverables; internal-only content remains hidden across UI/API/email/export. |
| TEAM-01 | Cross-team dependencies | A linked dependency appears on both teams’ boards and project roll-up; it has an owner, date, state and blocker reason. |
| REP-01 | Evidence-based roll-up | PM/portfolio dashboards derive status from milestones, work states, blockers, risks and freshness timestamps. |
| AUD-01 | Audit sensitive changes | Access, workflow, approval, release and scope changes identify actor, time, object, old/new values as appropriate, and reason. |
| AI-01 | Human-reviewed AI output | AI estimates/plans/summaries are visibly suggestions; a user reviews and accepts/edits before they change project records. |

# 11. Phased delivery that fits the existing application

| Phase | Add on top of current work | Done when |
| --- | --- | --- |
| 1. Reliable project basics | Keep existing Users/Roles/Teams/Projects/Tasks/Workflow/Kanban; clarify task states, ownership, history and project memberships. | A project team can request, plan, execute, review and close work with traceability. |
| 2. Enterprise boundary | Add organization/tenant scope and strict authorization to current records and API queries. Separate platform Super Admin from tenant Admin. | Two organizations cannot see each other’s records through UI, API, search, report, file or notification. |
| 3. Client collaboration | Add client portal membership, request intake, client-safe visibility, acceptance and decision records. | Client can collaborate on agreed work without seeing internal notes. |
| 4. Portfolio and dashboards | Use Reports and existing modules to build the nine audience-specific dashboard layouts and drill-downs. | Each audience sees relevant evidence and actionable exceptions. |
| 5. Workflow governance | Add workflow versions, transition rules, approval gates, WIP limits, audit and controlled rollout. | Project admins can safely adapt statuses; dashboard roll-up remains consistent. |
| 6. Enterprise operations | Add enterprise identity integrations, access review, audit export, retention, backup/restore, monitoring and integration controls. | Customer security and operations requirements are documented and demonstrable. |

Recommended implementation order is additive. Keep current module routes and responsibilities; add scoped policies, data fields/relationships, and supporting services as needed. Before migration, document current schemas and verify which module features already work end to end.

# 12. Scope boundaries and optional recommendations

| Keep in current product plan | Consider as optional future integration | Do not imply as already built |
| --- | --- | --- |
| Tasks, teams, projects, boards, workflows, milestones, reports, docs, calendar, notifications, AI helpers. | HRIS for leave, employee records and performance; source control/CI/CD; SSO/SCIM; billing/time tracking if client contracts require it. | Tenant isolation, client portal, portfolio hierarchy, approval engine, audit-grade workflow versioning, enterprise SSO, HR functionality. |

This distinction helps a client approve the behavior they need without mistaking recommendations for features already delivered.

# 13. Industry references

These references support the role and workflow concepts. The proposed product model is a recommendation for this application, not a claim that every company uses the same organization chart.

The Scrum Guide 2020  |  https://scrumguides.org/scrum-guide.html

Atlassian Agile project management overview  |  https://www.atlassian.com/en/agile/project-management

Atlassian Jira project permissions and roles  |  https://support.atlassian.com/jira-software-cloud/docs/understand-project-permissions-and-roles/

Atlassian Kanban and work-in-progress limits  |  https://www.atlassian.com/agile/kanban