PRODUCT DESIGN BLUEPRINT

# Enterprise Project Management
Roles and Delivery Workflow

A practical operating model for an IT services company building a Jira-style platform

## Purpose

Use this blueprint to design who can administer the platform, govern a portfolio, deliver projects, complete engineering work, and collaborate as a client. It separates organizational job titles from application roles: one person may hold a senior title but should receive only the permissions needed for their assignments.

## Recommended product model

Build a multi-organization workspace with scoped access at company, portfolio, project, team, and individual work-item levels. Keep platform administration separate from project delivery. Clients should see only the projects, decisions, and deliverables explicitly shared with their organization.

| Design principle | Product consequence |
| --- | --- |
| Least privilege | Grant only required permissions, scoped to tenant/project/team; review access and record sensitive changes. |
| Clear accountability | Every project has a sponsor, delivery owner, product/business decision maker, and team lead. |
| Flexible delivery | Support Scrum, Kanban, and milestone-based delivery with configurable workflows. |
| Auditable collaboration | Keep approvals, comments, scope changes, status updates, and releases in an immutable activity history. |

Prepared for product planning | 8 October 2026

# 1. Company hierarchy and post names

An IT company’s reporting hierarchy is not the same as the project delivery chain. The hierarchy below describes common job titles; it is guidance, not a required org chart. Smaller companies may combine several posts, while the platform should still represent each responsibility distinctly.

| Level | Common post names | Main responsibility in the company |
| --- | --- | --- |
| Company governance | Board / Owners; CEO / Managing Director | Company direction, investment, business outcomes, and executive accountability. |
| Executive leadership | CTO; CIO; COO; CFO; Chief Information Security Officer (CISO); Chief Product Officer (CPO) | Technology, operations, finance, security, and product strategy. |
| Business unit / portfolio | VP / Director of Engineering; Delivery Director; PMO Director; Product Director; Account Director | Portfolio priorities, capacity, delivery standards, client outcomes, and escalation. |
| Department / program | Engineering Manager; QA Director/Manager; Program Manager; Enterprise Architect; Client Partner | Cross-project execution, staffing, architecture, quality, risks, and client relationship. |
| Project / product | Project Manager; Product Manager; Product Owner; Business Analyst; Scrum Master / Delivery Lead | Project plan, backlog, requirements, ceremonies, decisions, dependencies, and reporting. |
| Team leadership | Engineering Lead; Tech Lead; QA Lead; UX Lead; DevOps/SRE Lead; Data Lead | Technical direction, work breakdown, code/quality practices, coaching, and team health. |
| Practitioners | Software Engineer; QA Engineer; UX/UI Designer; DevOps/SRE Engineer; Data Engineer; Security Engineer; Technical Writer | Estimate, implement, test, document, review, and deliver assigned work. |
| External stakeholders | Client Sponsor; Client Product Owner; Client Project Manager; Client Reviewer / User | Define outcomes, clarify requirements, review deliverables, approve agreed decisions. |

A person can have multiple job titles or delivery responsibilities, but the system should assign explicit workspace and project memberships. Avoid treating seniority as automatic access to every client project.

# 2. Platform role model

Use role-based access control (RBAC) for reusable capabilities and scope membership for where those capabilities apply. “Super Admin” is a platform role. “Project Manager” or “Developer” is a project role. A user may be an Admin in one client workspace and a Viewer in another.

| Application role | Typical assignee | Core capabilities | Scope / guardrail |
| --- | --- | --- | --- |
| Platform Super Admin | Your SaaS operations/security owner | Manage platform settings, tenant lifecycle, global integrations, incident controls, audit and support access. | Platform-wide; use break-glass access with MFA, reason capture, time limit, and audit. |
| Organization Admin | Customer-company IT or workspace owner | Manage own organization users, groups, SSO settings, policies, and workspace configuration. | Own tenant only; cannot inspect other tenants. |
| Portfolio / PMO Admin | Portfolio Director or PMO | Set portfolio standards, templates, cross-project reporting and governance. | Assigned portfolio(s); no platform billing/security controls. |
| Project Manager / Delivery Manager | Project or delivery owner | Create and manage project plan, team, backlog, releases, risks, status reports and client communication. | Assigned project(s); cannot grant platform-wide access. |
| Product Owner / Business Owner | Client or internal product decision maker | Prioritize backlog, clarify acceptance criteria, accept/reject completed work, approve product decisions. | Project backlog and acceptance; no team account administration. |
| Scrum Master / Delivery Lead | Agile facilitator | Manage ceremonies, impediments, sprint/flow policies, and process improvement. | Team/project delivery; does not own business priority by default. |
| Team Lead / Engineering Lead | Technical team lead | Break down work, coordinate assignments, review delivery readiness and technical dependencies. | Assigned team/project; sensitive production actions gated separately. |
| Contributor | Developer, QA, designer, analyst, DevOps | Create/update assigned or team work, estimate, comment, attach evidence, log progress. | Project/team membership; permissions can differ by issue type. |
| Quality Reviewer | QA lead, security reviewer, approver | Review test evidence, defects, release gates, or security checks. | Only designated review actions; cannot self-approve high-risk changes. |
| Client Collaborator | Client PM, SME, sponsor, reviewer | View shared progress, comment, submit requests, confirm decisions, review deliverables. | Client portal or explicitly shared project fields; hide internal notes and cost data. |
| Read-only / Auditor | Executives, compliance, stakeholders | View permitted dashboards, decisions, history, reports, and evidence. | Read-only; scoped to portfolio/project/tenant. |

Use names such as CEO, CTO, QA Engineer, and Client Sponsor as job titles or profile attributes, not built-in permission roles. Permission roles should describe actions the product allows.

# 3. Who manages whom and what

| Layer | Accountable owner | Manages | Escalates to |
| --- | --- | --- | --- |
| Platform | Platform Super Admin | Tenant provisioning, global policy, platform reliability and audit. | Company platform owner / security leadership. |
| Organization | Organization Admin | Workspace membership, identity, internal settings and approved integrations. | Platform Super Admin for platform-level issues. |
| Portfolio | Portfolio / PMO Admin | Project alignment, templates, cross-project risks, capacity and governance. | Executive sponsor / portfolio board. |
| Project | Project Manager + Product Owner | Plan, scope, stakeholders, budget/status (if supported), backlog priority and acceptance decisions. | Portfolio owner / client sponsor. |
| Team | Team Lead + Scrum Master / Delivery Lead | Work planning, coordination, technical readiness, blockers and team process. | Project Manager; technical decisions to Engineering Manager/Architect. |
| Work item | Assignee + reviewer | Task execution, progress, evidence, review, defect resolution. | Team Lead for blockers; PO for scope/acceptance questions. |
| Client collaboration | Client Sponsor / Client PM / Client PO | Requests, requirements, feedback, approvals and outcome review. | Project Manager / Account Director for contractual or commercial issues. |

The system should model accountability as explicit project assignments (for example, project_manager_id, product_owner_id, sponsor_id) rather than assuming it from a user’s company-wide title.

# 4. End-to-end operating flow

Platform Super Admin provisions the customer tenant, applies security defaults, and records the tenant owner. Tenant creation does not automatically grant access to customer project data.

Organization Admin configures company identity, groups, invitation policy, approved integrations, and organization-level role templates.

Portfolio / PMO Admin creates a portfolio or program, applies delivery standards, and identifies executive sponsor, portfolio owner, and reporting cadence.

Project Manager opens a project from a template, defines outcome, scope, milestones, delivery method, risks, communication plan, and project membership.

Product Owner and client stakeholders refine the request into epics, stories, acceptance criteria, and priorities. The Project Manager confirms scope and commercial constraints where relevant.

Project Manager and Team Lead form a cross-functional team, set capacity, dependencies, estimates, and release goals. Scrum teams plan iterations; Kanban teams manage replenishment and work-in-progress limits.

Team members pull or receive work, update status, link code/reviews/builds, add test evidence, and raise blockers. Team Lead resolves team-level issues; Project Manager manages cross-team dependencies.

QA / security reviewers verify quality gates. Product Owner accepts business outcomes. High-risk production changes require authorized release approval under the customer’s change policy.

Project Manager publishes a client-safe status view. Internal risks, staffing notes, cost/margin data, and candid team discussion remain restricted unless intentionally shared.

At release, the team records release notes, deployment evidence, known issues, support ownership, and handover. Client Sponsor or authorized client owner confirms milestone acceptance when required.

Project Manager closes or transitions the project, captures lessons learned, archives access appropriately, and retains records according to the organization’s retention policy.

# 5. Work item lifecycle and decision rights

| State | Primary owner/action | Exit condition |
| --- | --- | --- |
| Submitted / Intake | Client Collaborator or internal requester creates a request. | Required request fields, impact, urgency, sponsor, and target project are present. |
| Triage | Project Manager / Product Owner classifies, deduplicates, asks questions, and routes. | Decision: reject, defer, convert to backlog item, or plan. |
| Backlog / Ready | Product Owner orders value; Team Lead helps refine. | Definition of Ready met: clear outcome, acceptance criteria, dependencies, and testability. |
| Selected / In Progress | Team member owns work and updates progress. | Implementation and linked evidence complete; blockers visible. |
| Code Review / Peer Review | Authorized peer checks maintainability, security, and conventions. | Required review completed; requested changes resolved. |
| Testing / Validation | QA and relevant specialist test against acceptance criteria. | Evidence attached; defects fixed or explicitly accepted as known issues. |
| PO Review / Client Review | Product Owner accepts or returns work; client review where agreed. | Acceptance recorded against criteria; feedback becomes a tracked item. |
| Ready to Release / Released | Release owner follows change controls and deployment plan. | Deployment and release evidence recorded; rollback/support plans known. |
| Done / Closed | Project Manager or workflow automation closes the item. | Definition of Done met, links and audit data preserved. |

Allow configurable transitions, but require reasons for scope rejection, reopening, bypassing a gate, and emergency release. A person should not approve their own high-risk work without an explicit policy exception.

# 6. Governance, visibility, and security rules

Tenant isolation: every customer-owned record must resolve to a tenant boundary; enforce it in backend queries and authorization checks, not only in the user interface.

Layered scope: platform > tenant > portfolio > project > team > work item. Inherit access carefully; allow explicit restrictions for sensitive issues and documents.

Client-safe views: separate external comments from internal notes; filter fields, attachments, reports, and notifications by audience.

Separation of duties: distinguish requester, implementer, reviewer, approver, and release operator for regulated or high-risk work.

Identity controls: MFA for privileged roles; SSO/SCIM for enterprise tenants when available; lifecycle deactivation and periodic access reviews.

Audit: record actor, action, timestamp, target, before/after values where appropriate, reason, and impersonation/support session context.

Data governance: define retention, export, deletion, legal hold, attachment scanning, backup, and incident response behavior before enterprise launch.

Custom roles: permit tenant admins to compose capabilities from a controlled permission catalog; protect platform-only permissions from tenant customization.

# 7. Product capabilities to build

| Capability area | Minimum enterprise behavior |
| --- | --- |
| Identity and access | Organizations/tenants, users, groups, invitations, memberships, role assignments, project scope, audit trail. |
| Portfolio and project | Portfolio hierarchy, project templates, ownership, milestones, dependencies, status, risks, decision log. |
| Agile delivery | Epics, stories, tasks, bugs, subtasks, Scrum backlog/sprints, Kanban board/WIP, estimates and reports. |
| Workflow engine | Per-project issue workflows, configurable transitions, required fields, approvals, automation and history. |
| Client portal | Request intake, client-visible comments/status, approvals, deliverables, notifications, service expectations. |
| Engineering integrations | Repository/PR links, CI build status, deployment/release records, webhooks and API tokens with scoped permissions. |
| Reporting | Role-scoped dashboards, delivery health, throughput/cycle time, workload/capacity, risks, release readiness, export. |
| Enterprise controls | SSO, audit export, retention, data residency choices as product strategy requires, backup/restore, admin controls. |

# 8. Suggested implementation sequence for this application

The current backend already seeds Admin, Project Manager, Team Lead, Developer, Tester, and Viewer. Keep those names compatible while building toward a scoped enterprise model. Do not add every title as a global role; expand permission capabilities and membership scope first.

Foundation: introduce Organization/Tenant and membership. Make tenant ownership explicit on all tenant data; establish cross-tenant authorization tests as the security foundation.

Access model: separate platform Super Admin from tenant Admin. Replace global role checks with permission + resource scope checks, while preserving existing role names as starter presets.

Project accountability: add project memberships and explicit project roles for Project Manager, Product Owner, Delivery Lead, Contributor, Reviewer, Client Collaborator, and Read-only.

Client boundary: create a portal identity experience and client-visible/internal visibility flag for comments, documents, fields, status updates, and notifications.

Workflow governance: configure issue types, transitions, acceptance criteria, review gates, and Definition of Ready/Done at project/template level.

Enterprise maturity: audit log, SSO/SCIM, access review, data retention/export, release approvals, integrations, portfolio reporting, and tenant-configurable custom roles.

Practical first release: Tenant Admin, Project Manager, Team Lead, Product Owner, Contributor, Tester/Reviewer, Client Collaborator, and Read-only. Keep Super Admin restricted to your own platform operations.

# 9. Starter role-to-capability matrix

| Action | Super Admin | Tenant Admin | PM / PO | Lead | Contributor / QA | Client | Viewer |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Manage platform / tenant lifecycle | Yes | No | No | No | No | No | No |
| Manage own tenant users | Support only | Yes | No | No | No | No | No |
| Create project / manage project settings | No* | No* | Yes | Limited | No | No | No |
| Prioritize backlog / accept work | No | No | PO: Yes; PM: coordinate | Recommend | No | If assigned | No |
| Assign / update team work | No | No | Yes | Yes | Assigned/team scope | Submit request | No |
| Review test evidence / defects | No | No | View/accept | Coordinate | QA role | Comment if shared | Read only |
| View internal notes / cost fields | Break-glass audited | Policy only | As assigned | As assigned | As assigned | No | No |
| View client-shared status / deliverables | Support only | As allowed | Yes | Yes | Yes | Yes | If scoped |

* Tenant/Project admins may create projects only when the tenant policy grants that capability. Super Admin support access should be exceptional, time-bound, and auditable.

# 10. Operating metrics and useful dashboards

| Audience | Dashboard focus |
| --- | --- |
| Executive / Sponsor | Outcome progress, milestone confidence, major risks, decisions required, investment/status summary. |
| Portfolio / PMO | Project health, cross-project dependencies, capacity, aging risks, delivery predictability. |
| Project Manager | Scope, milestone forecast, open decisions, blocked work, workload, release readiness, client actions. |
| Team | Sprint/flow board, WIP, blockers, aging work, defects, review queue, build/release status. |
| Client | Agreed milestones, request status, decisions needed, upcoming reviews, released deliverables. |

Use metrics to improve delivery, not rank individuals. Prefer team-level flow and quality signals such as cycle time, throughput, escaped defects, blocked time, and predictability; explain metric definitions and avoid treating estimates as guaranteed commitments.

# References and product inspiration

This blueprint is an original product recommendation. It uses common software-delivery practices and Jira’s public concepts as inspiration; it does not reproduce Jira’s proprietary implementation.

Atlassian Support: project permissions and roles — https://support.atlassian.com/jira-software-cloud/docs/understand-project-permissions-and-roles/

Atlassian: Agile Scrum roles — https://www.atlassian.com/agile/scrum/roles

Atlassian: Agile project management — https://www.atlassian.com/en/agile/project-management

Atlassian: Scrum board — https://www.atlassian.com/agile/project-management/scrum-board